## Slide 1: Scrum

## Slide 2: SCRUM case study
FBI – Automated case support system (ACS)
  It was time to get a new system adapted to the new technologies of that time
Virtual Case file System project
  Science applications International coorporation was in charge of its construction
    3 years Project
    $380 millions
    Coding started in 2001 and ended in 2005 because things were so bad
      Everything was going to be throw all away (nothing was salvageable)
    $170 millions were spent till that
    The FBI director went to the congress and ask for money to start a NEW PROJECT (FBI SENTINEL)

## Slide 3: SCRUM case study
FBI Sentinel
  In 2006 Lockheed Martin won the contract to fulfill some of the FBI specifications
    4 phases
    $450 millions
    6 years
  FBI director was very exited of using a waterfall approach to solve the problema
  But by 2010
    only 1.5 parts of the 4 phases were finished
    $421 millions were spent
  The Mitre Company was asked to come and perform an audit
    Conclusion was that another $351 millions and 6 more years to complete the Project
  FBI director had 2 choices
    Go back to the congress and ask for more money
    Go out to the industry to ask for a solution

## Slide 4: SCRUM case study
What was his solution
  Went out and hire people from the civilian sector
    He hired to agilist from Lehman Brothers (Jeff Johnson –new CTO- and Chad Fulghram –new CIO-)
    What they did:
      Cancel all outsourcing contracts
      Pull all the development back to FBI
      Created a Scum Studio in the basement of the Hoover building (a focused team work)
      Reduced the staff from 400 contractors to 40 FTEs

## Slide 5: SCRUM case study
Finally what happened?
  All the development occured in the Scrum Studio
  The software was completed in 2011
  30 millions was spent since they took the reins of the Project
  In 2012 Sentinnel was ready to go
    But it was not go live since they were waiting for proprietary hardware to ship
  In mid 2012 a public demonstration of Sentinnel was done
  A book was published:
    Software in 30 days (Ken Schwaber and Jeff Sutherland –scrum creators-)
    They detailed much of the work done at FBI for Sentinnel project

## Slide 6: SCRUM case study
Conclusions of Sentinnel:
  “as of august 2011, the FBI was spending significantly fewer dollars per month than it had when Lockheed Martin was primarily responsable for the development of Sentinel”, The Inspector General of the United States
  From 13 to 15 years lost because of a bad planning
  Agile and SCRUM are functional even within a plan drive organization
  SCRUM teams are able to appropriately serve all regulatory and security issues in a goverment organization
  SCRUM allows to ship projects a lot sooner than using a plan driven project

## Slide 7: When to choose SCRUM
If solving the following takes longer than expected:
  Planning and releasing new features
  Creating and implementing new products
  Changing our minds
And when the following list gets reduced:
  Quality
  Customer relationship and loyalty
  Value of work

## Slide 8: What is SCRUM
“SCRUM is a framework for developing complex products and systems. It is grounded in empirical process control theory. Scrum employs an iterative, incremental approach to optimize predictability and control risk”
Ken Schwaber

## Slide 9: SCRUM
Is a framework, not a methodology
  Is composed of an incomplete structure of how to do things (like a template)
  It does not detail how to solve things (how to develop software)
  It can be combined with other tools and methodologies (CMMI, PRINCE2, KANBAN, Lean, etc.)

## Slide 10: SCRUM is used for
Is mainly used for:
  Developing software of any nature or imaginable type
  Building large systems
  Managing the work of
    Small teams
    Large organizations

## Slide 11: SCRUM and empiricism
SCRUM is based on empiricism
  It is not known the exact outcomes (the thing to be produced is not exactly known at the begining)
  Steps are not allways repeatables
  It uses feedback loops to inform next steps
  Allows to control results keeping a high quality
Empiricism requires
  Transparency. Everybody knows what’s actually going on
  Inspection. Check the results and use them to guide the next steps
  Adaption. Making decisions based on evidence and experimentation

## Slide 12: SCRUM is also Iterative
Planning
Analysis
Develop
Test
Integrate
Validate
Deploy
Plan-Driven development (WATERFALL)
Planning
Analysis
Develop
Test
Integrate
SCRUM development
Planning
Analysis
Develop
Test
Integrate
Planning
Analysis
Develop
Test
Integrate
Planning
Analysis
Develop
Test
Integrate
Final
Product
delivery
Product delivery
Product delivery
Product delivery
Product delivery
Winston Royce life
cycle process

## Slide 13: SCRUM is based on change
Management services
  Change attitude of leadership
  Change the role of directing individuals to support teams and goals
Operational services
  Change the sense of beeing directed
  Get the sense of ownership of the product

## Slide 14: SCRUM creates a high performance team
Team takes time to reflect about its performance (not individuals)
Produce high quality products
Success of the team is the only reward
Self organizing teams
  Given some contraints
  Focuses on strategic direction

## Slide 15: SCRUM values to develop on the team
Focus
Respect
Trust
Commitment
Transparency

## Slide 16: SCRUM artifacts
Product backlog
Sprint backlog
Increment

## Slide 17: SCRUM goals of Agile executives
Do things differently
Do less (less complexity, less waste, etc.)
Explore and adapt
Learn fast (learn, build and measure)
One team, one goal
Focus on value
Empower teams
Accepts hard truths
Think big, start small
Collaborate
Lead by example
Kelly Waters, https://www.101ways.com/blog/

## Slide 18: Key principles of Agile
Active user involvement is imerative
Agile teams must be empowered
Time waits for no man
Agile requirements are barely sufficient
How do you eat an elephant?
Fast, but not so furious
Done means done!
Enough is enough!
Agile testing is not for Dummies
No place for snipers
Kelly Waters, https://www.101ways.com/blog/

## Slide 19: SCRUM and the Agile Manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Notes: Individuals and interactions over processes and tools. The key actors in any project are the people so make emphasis on people and their interactions
Working software over comprehensive documentation. The real value is delivered to the customer primarily as a working software (even when documentation is very useful)
Customer collaboration over contract negotiation. Forget seen customers as a contract relationship and its fulfillment. Instead, see customers as collaborators, thus you all will work together to evolve and develope the product.
Responding to change over following a plan. Today’s business are sorrounded by dynamic customer requirements and new available technologies, thus product development must be an adaptive process that enables change incorporation and fast product development lifecycles

## Slide 20: Main steps to SCRUM
Get the backlog in order
Estimate the product backlog
Sprint planning (requirements)
Sprint planning (tasks)
Create a collaborative workspace
Sprint
Stand up and be counted
Track progress (burndown chart)
Finish when you said you would
Review, reflect and repeat
SCRUM Steps
Kelly Waters, https://www.101ways.com/blog/